ZUNDRAL

Global Roadmap & Production Plan

March 2026 — Prototype Stage

# Session Progress

Work completed in the current development session:

- Per-army garrison breakdown in siege reports

- Expedition mission combat — full field battles instead of auto-complete

- Editable mission list (src/expeditionMissions.ts) — 14 missions sorted by difficulty

- Mission defeat → army retreats to previous province

- Destroyed army handling — removed from map, metadata set, DESTROYED section in Army tab

- Battle outcome popup — VICTORY / DEFEAT / FORTRESS HELD / FALLEN

- Unified battle event queue — siege + field + mission battles all show popups

- Mission failed log type in event log

- Province adjacency fix — 75 broken connections repaired

# Design Decisions (Locked)

1. Expedition End Condition: Wave-based (7 days) — 7 waves of increasing difficulty, each day = N turns, survive all 7 = victory.

2. Mission Combat: Full field battles — reuse runMergedBattle(), player must win to complete.

3. Capturable Provinces: Resources to main base — captured points generate wood/stone/iron/food to city warehouse per turn.

# Phase 1: Core Loop Closure (NOW)

Goal: Make the expedition loop meaningfully playable with challenge and a clear goal.

| # | Feature | Priority | Status |
| --- | --- | --- | --- |
| 1 | Expedition mission combat | P0 | DONE |
| 2 | Wave-based expedition system (7 days) | P0 | TODO |
| 3 | Enable fog of war | P1 | TODO |

### Wave-Based Expedition (Next to Build)

- Add waveDay and waveTurnsPerDay to expedition state

- Each day = 4 turns = 28 total turns for 7 days

- Day 1: 1 enemy (80 troops) → Day 7: 4 enemies (120 each, final boss wave)

- Score = enemies killed × 10 + missions × 50 + days survived × 100 + fortress HP

- Update leaderboard on expedition completion

### Fog of War

- Remove bulk reveal at expedition launch (1-line change)

- Keep fortress + adjacent provinces as initial revealed set

- Army movement already expands fog

Exit Criteria: Player launches expedition, explores under fog, fights mission battles, survives 7 waves, gets scored.

# Phase 2: Strategy Depth (NEXT)

Goal: Give the map strategic meaning beyond walk-and-fight.

| # | Feature | Priority | Status |
| --- | --- | --- | --- |
| 4 | Capturable resource points | P1 | TODO |
| 5 | Wave escalation (difficulty curve) | P2 | TODO |
| 6 | Blacksmith → GameState + unit stats | P1 | TODO |

### Capturable Resource Points

- Mark 5-8 provinces as resource nodes at expedition launch

- Army presence = capture → populate provinceControl

- Terrain determines resource: forest=wood, hills=stone, plains=food, mountain=iron

- Enemy army entering undefended province flips it back

### Blacksmith Integration

- Add blacksmithLevels to GameState for persistence

- Apply as multiplier in phaseStats() during battle simulation

- Currently: UI works, upgrade timer works, but zero persistence + zero unit effect

Exit Criteria: Player captures points for resources, defends against escalating threats, blacksmith upgrades affect battles.

# Phase 3: Progression Pass (LATER)

Goal: Make investment decisions meaningful.

| # | Feature | Priority |
| --- | --- | --- |
| 7 | Technology effects (5-10 key techs) | P2 |
| 8 | Mercenary upkeep enforcement | P2 |
| 9 | Faction perk effects (3+ per faction) | P3 |
| 10 | Enemy camps that regenerate | P3 |

Exit Criteria: Choices matter — tech path, faction, army composition, blacksmith all affect outcomes differently.

# Phase 4: Polish & Content (MUCH LATER)

| Feature | Priority |
| --- | --- |
| Collection VFX/SFX | P3 |
| Commander portraits | P3 |
| Terrain movement rules (cavalry 2 tiles on plains) | P3 |
| Flanking / multi-direction combat bonuses | P3 |
| Multiple leaderboard types | P3 |
| Advanced faction events | P3 |
| Ambient city animation | P3 |

# Features Explicitly Deferred

1. Flanking bonuses — combat readability not proven at scale yet

2. Terrain movement asymmetry — movement is not the bottleneck

3. Ambient city scene — pure cosmetic, zero loop value

4. Faction events — meta-system on top of meta-system

5. Advanced leaderboard types — single-score board sufficient for now

# Current Prototype Status

## What Works Well

- Economy (4 resources + gold + population + happiness + taxes)

- Army creation (9 unit types, squads, naming, training, mercenaries)

- Commander system (3 archetypes, leveling, XP, assignment)

- Battle simulation (field, siege, inner — 3 types with real math)

- Expedition map (Canvas 2D, provinces, BFS pathfinding, turn-based)

- Fortress (3 buildings, 5 levels, garrison, siege defense)

- Enemy AI (spawn, pathfind, march, auto-siege)

- Battle reports (per-army, severity colors, phase cards, timeline)

- Battle outcome popups (victory/defeat/siege held/fallen)

- Mission combat (full field battles, retreat on defeat)

## Broken / Hollow

- Blacksmith — UI exists, zero persistence, zero unit effect

- Technologies — 28 defined, research timer works, zero gameplay effect

- Mercenary upkeep — tracked but never deducted

- Faction perks — tree structure exists, descriptions placeholder, zero effects

## Missing

- Wave-based expedition end condition (P0 — next priority)

- Fog of war enabled (P1 — 1-line toggle)

- Capturable territory points (P1)

- Enemy camps that regenerate (P3)

- Terrain movement rules (P3)

# Open Design Questions

1. Wave structure details: 4 turns/day × 7 days = 28 turns. Day 1 = 1 enemy, Day 7 = 4 enemies. Boss templates on day 5 and 7?

2. Territory defense: Player must garrison a captured point, or auto-defended? Enemy flips instantly or requires siege?

3. Blacksmith formula: Additive (+2 attack/level) or multiplicative (×1.05/level)? Per unit type or category?